## Slide 1: RADIOBLOCKS All-Hands meeting 4 June 2024 WP1
Giuseppe Cimò (JIVE)
RADIOBLOCKS Project Manager

## Slide 2: WP1:
Responsible for supporting the project activities and the curation, preservation and accessibility of the data collected or produced by RADIOBLOCKS.
Management
Work Package 1 deals with the managerial duties of the project. It is composed of JIVE personnel and includes the coordinator, the project manager, the financial officer, the communication officer and a project officer. WP1 assists other WPs with their activities and collects the project deliverables for the EC portal.
Deliverables or milestones
D1.1 Website( M3)
D1.2 Dissemination Plan (M6)
D1.3 Data management plan (M6)
D1.6 Policy Brief feedback (M12) – requested by the EC
No milestones.
The first year of the project saw several activities for the RADIOBLOCKS Management Team:
Website (radioblocks.eu)
Kick-off meeting
Communication tools (Teams, SharePoint, mailing lists)
Promotional material (pens, notepads, banners)
Templates (presentations and deliverables)
Repositories (GitHub, GitLab, Overleaf, Zenodo)
Executive Team meeting every two or three month
General Assembly meetings once per year
Notes: Superconductor-Insulator-Superconductor
quasi-optical structures at mm and submillimeter thanks to SIS
New technique to build horns
LNA mostly for high freq. but can be applied to cm telescopes
local oscillators at an astronomically interesting frequency (e.g. 346 GHz for the CO 3-2 line) will be developed, capable of pumping large heterodyne arrays that will constitute the future generation of receivers. UKRI, OBSPARIS and LYTID (an industriel partner) will join forces to develop a multiplier amplifier local oscillator chain. UKRI will develop a doubler around 173 GHz with over 100mW output, OBSPARIS will develop the following doubler to 346 GHz with more than 20mW output. Possible commercial applications

## Slide 3: Project management
Key results – project as a whole
Deliverables and milestones
  submitted on time
Amendment
  submitted and approved by EC
  CNRS added as affiliated entity
  NAOJ and Beyond Gravity left the project
  Added deliverables on policy brief (requested by the EC)
Interactions and advocacy with other communities
  HE ARGOS-CDS (MoU)
  ICRAR (collaborating in several WPs)
  RATT – Rhodes University
    working in WP5 and willing to join the project
  All-Hands (THIS MEETING!)
    4-6 June 2024, Madrid
Providing intra-project communication channels
Assisting the Exec team
Assisting the General Assembly
Preparing and submitting amendments
Submitting deliverables and dealing with EC portal
Exploring cooperation with relevant stakeholders
Developing and executing the dissemination plans
Financial statements collected from partners
  Expenses on track (though too early in the project to make projections)
Periodic report submitted at the end of April
Review (next week!)
This meeting  RADIOBLOCKS as a whole
Promote RADIOBLOCKS everywhere

## Slide 4: Website and communication activities
Website
  always in progress
Communication tools
  Teams, SharePoint, mailing lists
Promotional material
  Pens, notepads, banners
Templates
  presentations and deliverables
Repositories
  GitHub, GitLab, Overleaf, Zenodo
Dissemination
  LinkedIn, Newsletters
https://www.radioblocks.eu/

## Slide 5: Dissemination Plan
Steps:
  Defining target audiences
    Brainstorming
    Interviews and questionnaires
  Defining channels
    Specific tool per each channel (scientists, industry, public,...)
  Creation of content and material for each channel
Goal | 
Raise Awareness | Increase awareness among the identified target audiences about the project's objectives, activities, and achievements.
Share Knowledge and Findings | Disseminate project findings, research outcomes, and insights to the scientific community, practitioners, policymakers, and the public.
Facilitate Knowledge Transfer | Enable the transfer of practical knowledge and actionable insights to relevant stakeholders, encouraging the application of the project's outcomes in real-world scenarios.
Engage Stakeholders | Foster engagement and dialogue among stakeholders, including project partners, collaborators, experts, prospect industrial partners, and other identified audiences.
Empower End-Users | Empower radio astronomers with the knowledge and tools necessary to benefit from the project's outcomes, such as improved practices, products, and services.
Build Collaborative Networks | Strengthen partnerships and collaborations with other researchers, organizations, and industries by sharing valuable insights and contributing to knowledge exchange.
Measure Impact | Evaluate the effectiveness of dissemination efforts in terms of audience engagement, understanding, and utilization of project outcomes.
Promote Sustainable Knowledge Sharing | Establish a foundation for continued knowledge sharing beyond the project's duration, ensuring the longevity of the project's impact.
Enhance Public Understanding | Enhance public understanding of the project's significance, contributing to a broader appreciation of scientific research and innovation.

## Slide 6: Data management Plan
Work Package | Results | Open (source, access) | Partners in WP
1: Management | Reports, plans, dissemination materials | y | 1
2: Novel Detectors and Components | Reports, hardware prototypes, hardware designs, publications | y | 16
3: Digital Receivers | Reports, hardware designs, software, publications | y | 5
4: Data Transport and Correlation | Reports, software, firmware, publications | y | 9
5: Data Processing Toolkit for Advanced Radio Astronomy | Reports, software, firmware, publications | y | 13
Survey on Data Output of the project
Steps:
  Defining Data products
    Reports, plans, hardware designs, hardware prototypes, software, publications
  Defining ownership and access (see CA)
    Mostly for hardware and software
  Data organization and storage
    GitHub and GitLab
    Zenodo community
ZENODO is a general-purpose open repository developed under the European OpenAIRE program and operated by CERN.
Integration with GitHub/Lab.
It assign a DOI to all data products: from deliverables to documentations to papers

## Slide 7: Interactions and advocacy
Horizon Europe ARGOS-CDS (see talk later today)
Prospective new partners
  Rhodes University (see talk later today)
  ICRAR (see talk tomorrow morning)
Contact with a high-energy astrophysics consortium
  Other communities seek synergies and overlaps with RADIOBLOCKS
OECD Global Science Forum project
  Example of the Ecosystem of Research Infrastructures​ (selected by the German ministry)
More advocacy by you! (conferences, workshops, collaborations,...)
  Please keep us informed
Notes: Organisation for Economic Co-operation and Development

## Slide 8
Finances:
WP statements after 1 year
Grey bar – budget (linear!)
Colours – declared expenses

## Slide 9
Timeline
The success of a project is not the mere sum of its deliverables.
RADIOBLOCKS is an ambitious project that develops common tools and creates a vibrant community that brings together research infrastructures, academia and industry.
Deadlines in the first year:
D1.1 Project website (M3)
D1.2 Dissemination plan (M6)
D1.3 Data Management plan (M6)
D4.1 Assessment of the applicability of next
generation technology (M12)
D4.2 High-speed data handling techniques such as
e.g. RDMA (M12)
D5.1 Library of DASK-accelerated interface to
analyse radio astronomy data formats (M12)
You are here!