## Slide 1: ASTERICS Periodic Review 1
WP 1 Management
Rob van der Meer, Giuseppe Cimo’, Fabio Pasian

## Slide 2: Governance
How did we manage the project?
Weekly AMST meetings (f2f)
Bi-monthly AEB meetings (Vidyo, f2f)
  Written reports in agenda
  Discussion during meetings
9-monthly AGA meetings (f2f + Vidyo)
  Reporting to and input from 23 partners
  External Advisory Board (ESFRIs + ERANETs)
Notes: How did we organise the management of the proejct and was that (good) enough?

## Slide 3: Management Team
Visits to internal project meetings
Visits to Forums and Schools
Visits to conferences to represent ASTERICS
Notes: How (often) did the WP leaders meet each other?

## Slide 4: Chair of AGA
It is useful for the project to have an active chair of the AGA
Independent of Coordinator (important when coordinator lead was changing)
Representing the AGA (all partners)
Attending the AEB meetings
Extra interface to the outside world
Someone who can criticise without needing to find the solution.
Notes: The added value of an active AGA chair.

## Slide 5: Quality Assurance
Quality assurance for Deliverables:
content and report
Plan of timeline for report with internal reviews
Task leaders report to WP leaders
WP leaders report to AEB on progress
Notes: How did we organise the quality assurance?

## Slide 6: Financial control
We request 6 months reports from partners and provide an integrated report for the project with projections. See financial report.
Notes: How did we monitor the finances?

## Slide 7: External influences
Exploitation plan
Collaboration plan
Notes: The external world and the ASTERIS influence.

## Slide 8
Collaboration plan
ASTERICS actively strengthens the collaboration between its partners and the ESFRIs
EC and non-EC funded projects
  ASTRONET, APPEC, OPTICON, Europlanet. New ESFRI EST. H2020 projects: RadioNet, JUMPING JIVE, AENEAS, EGI, AARC,…
Industries
  Oracle, Nvidia, IBM,…
research organizations
  CERN, ESA, Universities,...
unidentified interested parties
  Zooniverse opens ASTERICS to a wider audience
Our goal is the long-term fostering
of the links created by ASTERICS
Strengthen the links created and seek new ones
Notes: Collaboration plan explained.

## Slide 9: Exploitation plan
Ensure ASTERICS dissemination to a wide range of research fields and industry sectors
Promotional material
  website, brochure, banners, pens,…
Participation in big international events
  EWASS, ADASS,…
Organization of meetings
  VO schools, Technology forums, Software and programming workshops,…
Our goal is to ensure the long-term exploitation of ASTERICS results
Increase the visibility of ASTERICS results
Notes: Exploitation plan explained

## Slide 10: Ongoing issue
Cluster positioning
  We cannot represent the individual ESFRIs
  Our role is to represent the cluster of our ESFRIs
This happens already
  Contacted for e.g. EOSC call
  ASTRONET and APPEC are in the AEAB
Policy Forum can improve this