## Slide 2: ASTERICS Kick-off meeting 26 May 20125
Collaboration
Coordination
Celebration
Rob van der Meer, ASTRON, ASTERICS Project manager

## Slide 3: WP1 - Management
ASTRON, CNRS
Project Governance
  AGA, AEB, AMST and AEAB
Project coordination
  Intra project communication channels
  External communication and integration
Project Management
ASTERICS - 653477
26 May 2015
3

## Slide 4: 1. Project governance
  Bodies for different levels
    AGA ASTERICS General Assembly
    AEB ASTERICS Executive Board
    AMST ASTERICS Management Support Team
    AEAB ASTERICS External Advisory Board
  Consortium Agreement
    Final version
    Updates
ASTERICS - 653477
26 May 2015
4

## Slide 5: 2. Project coordination
Intra project communication channels
Close communication with ESFRI projects
Cooperation with relevant organisations
Promote ASTERICS everywhere
Policy Forum (CNRS)
Grant integrating Event
ASTERICS - 653477
26 May 2015
5

## Slide 6: 3. Project management (1)
Manage expectations and promisses
  Make things possible
  Make things happen
ASTERICS - 653477
26 May 2015
6

## Slide 7: 3. Project management (2)
Financial
  EC 18 months reporting (18, 36, 48)
  Internal 6 months reporting
ASTERICS - 653477
26 May 2015
7

## Slide 8: 3. Project management (3)
Reporting
  EC 24 months review (24 + 48)
  Milestone reports (32)
  Deliverables (64)
Quality assurance on work and reports
ASTERICS - 653477
26 May 2015
8

## Slide 9: 3. Project management (4)
Deliverables WP1
  Exploitation plan (M5)
  Collaboration plan (M5)
ASTERICS - 653477
26 May 2015
9

## Slide 10: 3. Project management (5)
Early Deliverables (12)
  WP1 M 5, 5
  WP2 M 3, 12
  WP3 M 4, 12(3)
  WP4 M 5, 7, 7, 11
  WP5 M 14
ASTERICS - 653477
26 May 2015
10

## Slide 11: Celebration
Kick-off meeting
collaboration
ASTERICS - 653477
26 May 2015
11
Rob van der Meer, ASTRON, ASTERICS Project manager